**Note: please make sure you fill all information related to your project below and convert everything to readme.md (GitHub)**

In our project,we include four main phase:**planning,design and develop,test,closure.**

Table 1: Resource needs for our project

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Deliverable** | | Resource name | Amount of resource required in (hours) or (number of items) | Cost |
| Tasks | Description |
| 1.0 Planning(phase) | Planning – prepare meeting | Team members meeting (workshop) | 4 hours | 0 |
| 2.0 Design and develop(phase)  2.1 Design Logo  2.2 Design personas  2.3 Design webpage interface | Design a website | Laptop  Logo designer  UX/UI developer  Web developer | 2 laptops  1 logo designer  2 ux designers(30 hour)  2 web developers(30 hours) | 2x1000¥ = 2000¥  1x500¥=500¥  2people x 30hr x 100¥=6000¥  2people x 30hr x 100¥=6000¥ |
| 3.0 Testing(Phase)  3.1User testing  3.2Unit testing | Improve the website and doing more testing | Tester  Documentation  Gift for users | 1 Tester(30 hours)  100 coupons | 1-person x 30hr x 100¥ = 3000¥  100 coupons x 20¥ =2000¥ |
| 4.0 Closure | Hosting | 2 years hosting | 1 year = 1000¥ | 1000¥ |
| **Total** |  |  |  | 20500¥ PRC. |

Reference: Excelonist (n.d.) *PM template*. htttp://www.Excelonist.com.